|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **RUBIRIZI LOCAL GOVERNMENT 602Report for 2nd QUARTER October-December 2019/2020** | | | | | | |
| **QUARTERLY REPORT ON PROCUREMENT (except Micro Procurements).** | | | | | | |
| **SOURCE OF FUNDING:** | | | | | | |
| **Procurement/**  **Disposal**  **Reference No** | **Subject of procurement/**  **Disposal** | **Method of**  **Procurement/**  **Disposal** | **Provider/**  **Purchaser** | **Date of**  **Award** | **Contract value(Ug.shs)** | **Estimated**  **Contract**  **Value(Ug.shs)** | **Procurement**  **status** |
| RUBI 602/Wrks/2019/20/0004 | Renovations/rehabilitation of Katerera H/C III laboratory in Katerera Town Council | Open bidding | **M/S Mutara Works Enterprises Ltd** | 07.11.19 | **16,985,510=** | *17,200,000=* | 40% progress |
| RUBI 602/Wrks/2019/20/0006 | Construction of water bone Toilet at district Head quarter | Open bidding | **M/S Nato Engineering Co Ltd** | 07.11.19 | **69,523,830=** | *70,000,000=* | 40% progress |
| RUBI 602/Wrks/2019/20/0008 | Extension of Mushumba WSS to Mushunga-Kyaaro in Ryeru Sub-County | Open bidding | **M/S Buwaro Investments Ltd** | 07.11.19 | **47,970,363=** | *48,000,000=* | Complete |
| RUBI 602/Wrks/2019/20/0010 | Extension of Kikumbo piped water in Kirugu Sub-County | Open bidding | **M/S Leader Investments Ltd** | 07.11.19 | **145,792,362=** | *150,000,000=* | 90% progress |
| RUBI 602/Spls/2019/20/0011 | Supply & delivery of apiary equipment/items to entomologist | Open bidding | **M/S Cornerstone Infrastructures Ltd** | 07.11.19 | **2,678,600** | *1,800,000=* | Contract not signed |
| RUBI 602/Spls/2019/20/0012 | Supply & delivery of computers & accessories to Education, Rubirizi T/C, Production Dpts | Open bidding | **M/S Mides Group Associates Ltd** | 07.11.19 | **10,090,000=** | *11,500,000=* | Contract not signed |
| RUBI 602/Spls/2019/20/0013 | Supply of agricultural in-puts to model farmers in the district | Open bidding | **M/S Voyage Investments Ltd** | 07.11.19 | **78,042,000=** | *80,000,000=* | 20% progress |
| RUBI 602/Spls/2019/20/0014 | Supply & delivery of new motor vehicle for education sector | Open bidding | **M/S Toyota (U) Ltd** | 07.11.19 | **147,448,256=** | *170,000,000=* | Contract not signed |
| RUBI 602/Wrks/2019/20/0015 | Construction of district administration block phase III | Open bidding | **M/S Khalsa Developments (U) Ltd** | 07.11.19 | **543,190,116=** | *550,000,000=* | Contract not signed |
| RUBI 602/Wrks/2019/20/0005 | Renovations at Kisenyi H/C II staff house in Katunguru Sub-County | Open bidding | **M/S Agabel Investments & General Supplies Ltd** | 07.11.19 | **25,412,480=** | *25,500,000=* | 50% progress |

This Report was prepared by: **Name:**-------------------------------------------------------------- Position---------------------------------------.

I hereby certify that the above is a true and accurate record of the procurement transactions for this procuring and Disposing Entity.

**Name-------------------------------------Signature-----------------------------Position---------------------------------**